## Slide 1
C2B iPawnshop System DevelopmentGantt Chart
Estimation
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
API Development for payments
Security implementation (encryption)
Notification system
Deployment of System

## Slide 2
C2B iPawnshop System Development Gantt Chart
Actualization Individual Work (Bea)
Planning Phase
System Design & Prototyping
Frontend Development
Backend Development
Testing and Debugging
Brainstorming of ideas
Presentation of system
Landing page and home interface
E-commerce store interface
Unit Testing
User and admin registration
Database Development
Performance Testing
Product listing & pawn item submission
Timeline
Jan 22-29 | Feb 5-12 | Feb 19-26 | March 5-12 | March 19-26 | April 2-9 | April 16-23 | April 30-May 7 | May 14-21 | May 28
UI Refinement of Responsiveness
Notification system
Deployment of System
System Presentation
Lahat naman po nag brainstorm
PPT generator
About Us UI and Refinement; Admin System; SanglaEstimator UI; Sangla form UI; Footer; Tubos UI
Sangla form UI implementation; Tubos UI implementation